## Slide 1: Iteration Review #2

## Slide 2: Goals of the previous iteration
Setup Back- and Frontend
Model User and Exercises
Build Test Environment (Backend)

## Slide 3: Goals reached
Setup Back- and Frontend
  Backend Authentication moved to Sprint 2
Model User and Exercises
Build Test Environment (Backend)

## Slide 4: Learnings and current problems

## Slide 5: Current Risks

## Slide 6: Goals for the next iteration
Backend Authentication
GUIs for user registration, grade selection and mode selection
Test frontend to backend connection
Good draft for Technical report I
Implement grade 1 exercises
Implement Scoreboard